# ExpireEase — Developer Onboarding Guide

For anyone joining the build after the Auth & Item-Entry module (Anurag's part) is already in place. Read this before touching code.

# 1. What ExpireEase Is

A rules-first expiry management platform for two audiences sharing one core engine: Household users tracking pantry items, and Commercial retailers managing batch stock. The differentiator versus existing apps is percentage-based shelf-life alerts (scaled to each item's own lifespan) instead of fixed day-count alerts, plus strict separation between verified-used and auto-expired-wasted stock so the shopping list and analytics stay honest.

Core flow: User → Item Entry (Manual / OCR / Barcode) → Validation Layer → Alert Engine (% shelf-life calculator) → Alert Stage Router → In-App Card + WhatsApp Notification → History/Waste Logger → Smart Shopping List Generator → Export.

# 2. Repo & Environment Setup

### 2.1 Clone & Install

git clone git@github.com:Arhamshah18/ExpireEase.git
cd ExpireEase/frontend
npm install
cp .env.example .env    # fill in Firebase config — ask Arham for values
npm run dev

If you don't yet have SSH access set up, use the HTTPS remote with a GitHub Personal Access Token instead — ask Arham to add you as a collaborator first, since the remote already has push protection.

### 2.2 Known Gotchas (from setup history)

- Gotcha: Run npm commands from inside frontend/, not the repo root — the root has no package.json.

- Gotcha: Never let a sub-generator (create-vite, create-react-app, etc.) create its own .git folder inside the repo — it gets treated as a submodule and its contents silently vanish from what gets pushed. If you scaffold anything, check for a stray .git before committing.

- Gotcha: Windows users: run git config --global core.autocrlf true once, and set VS Code's default terminal to Git Bash, to avoid CRLF/LF diff noise.

# 3. Architecture & Folder Structure

Each teammate owns a folder to avoid merge conflicts. Stay inside your folder; if you need something from another module, import it — don't edit someone else's files without a heads-up.

frontend/src/
├── components/
│   ├── auth/            <- Anurag (built) — Login, Signup, PhoneVerification, ProtectedRoute
│   ├── itemEntry/       <- Anurag (built) — ManualEntryForm, OcrScanner, BarcodeScanner
│   ├── alerts/          <- Kriti — alert cards, alert settings UI
│   ├── history/         <- Angel — Used/Waste logs, shopping list UI
│   ├── ModeSelection.jsx, HouseholdDashboard.jsx, CommercialDashboard.jsx, App.jsx
├── utils/
│   ├── validation.js    <- Anurag (built)
│   ├── shelfLife.js     <- % remaining + FEFO sort (reference for Kriti's alert bands)
├── services/
│   ├── firebase.js, authService.js   <- Anurag (built)
│   ├── db.js            <- Firestore CRUD layer
│   ├── alertService.js  <- Kriti
│   ├── historyService.js, shoppingListService.js  <- Angel
└── api/
    └── barcode.js       <- Anurag (built) — Open Food Facts lookup

# 4. What's Already Built: Auth & Item-Entry Module

This is the contract the rest of the app can rely on. You should not need to modify these files — only consume what they export.

### 4.1 Session / Auth State

- Contract: App root subscribes once via subscribeToAuthChanges(callback) from services/authService.js and holds the resulting user object in context or top-level state.

- Contract: Wrap any screen that needs a logged-in user in <ProtectedRoute user={user}>...</ProtectedRoute> — it redirects to /login if user is null. Use this for every alert, history, and shopping-list screen.

- Contract: auth.currentUser.uid is the stable key to use for all per-user Firestore documents/collections.

### 4.2 Firestore users/{uid} Document Shape

Written by authService.js on signup/login and by PhoneVerification.jsx on OTP confirmation. This is the field the Alert Engine must check before sending WhatsApp messages:

| Field | Type | Notes |
| --- | --- | --- |
| email | string ¦ null | From signup or Google account |
| displayName | string ¦ null |  |
| phoneVerified | boolean | Alert Engine: gate WhatsApp sends on this being true |
| phoneNumber | string ¦ null | E.164 format, e.g. +919876543210 |
| createdAt | ISO string |  |

### 4.3 Item Entry → Downstream Handoff

All three entry modes (manual, OCR, barcode) converge on ManualEntryForm's onSubmitItem(formData) callback before anything is saved. formData shape:

| Field | Type | Notes |
| --- | --- | --- |
| name | string | Required |
| category | string | Defaults to 'Dairy' — extend the option list as needed |
| mfgDate | string (yyyy-mm-dd) | Optional |
| expDate | string (yyyy-mm-dd) | Required |
| quantity | number | Defaults to 1 |

Whoever wires the actual save-to-Firestore call (likely Backend/DB) should call db.js's addInventoryItem(itemData) from inside onSubmitItem, then trigger the Alert Engine's initial shelf-life calculation for that item.

# 5. Firestore Data Model (Proposed — confirm with Arham before finalizing)

Collections referenced across modules. Add fields as needed but keep names consistent so services don't drift.

| Collection | Owner | Purpose |
| --- | --- | --- |
| users | Anurag (built) | Profile + phone verification status |
| inventory | Backend/DB | Active items: name, dates, quantity, ownerId, batchId (commercial) |
| history | Angel | Used/Consumed log entries — never contains wasted items |
| waste_log | Angel | Auto-expired-unused items — kept separate from history for honest analytics |
| shopping_lists | Angel | Generated from history only, deduplicated by normalised item name |
| alerts_sent | Kriti | Per-item send-once flag so a threshold crossing never re-notifies |

# 6. Firebase Access & Security Rules

- Step 1: Ask Arham to add you as a collaborator on the Firebase project (Project settings → Users and permissions).

- Step 2: Pull the current firestore.rules file before writing new rules — don't overwrite someone else's match block. Each collection above should get its own match /{collection}/{docId} block scoped to request.auth.uid == resource.data.ownerId (or equivalent).

- Step 3: Test rule changes in the Firebase Console Rules Playground before deploying — a bad rule can lock out the whole team.

# 7. Module-Specific Guidance

## 7.1 Alert Engine & Notifications (Kriti)

Reference formula already built in utils/shelfLife.js — reuse it rather than reimplementing:

export function calculateRemainingPercentage(mfgDateStr, expDateStr) {
  const mfg = new Date(mfgDateStr).getTime();
  const exp = new Date(expDateStr).getTime();
  const now = new Date().getTime();
  if (now >= exp) return 0;
  if (now <= mfg) return 100;
  const totalDuration = exp - mfg;
  const elapsed = now - mfg;
  const remainingPercent = Math.round(((totalDuration - elapsed) / totalDuration) * 100);
  return Math.max(0, Math.min(100, remainingPercent));
}

- Task: Design a recurring job (cron or BullMQ, run server-side/Cloud Function) that recalculates % remaining for every active inventory item and maps it to one of the 7 alert bands (Green → ... → Blinking Red → Expired).

- Task: Before sending anything, check users/{ownerId}.phoneVerified. If false, write to an in-app notifications collection instead of calling WhatsApp.

- Task: Use alerts_sent/{itemId}_{band} (or similar composite key) as a send-once flag — check-then-set, so a band crossing only ever fires one message even if the job runs multiple times before the next threshold.

- Task: WhatsApp Business API (Twilio or Meta Cloud API) needs its own account setup and template approval — start that early since template review can take days.

## 7.2 Consumption/Waste & Shopping List (Angel)

- Rule: Two logging actions per item: 'Used' → write to history; auto-detected 'Expired & unused' → write to waste_log. Never let an item land in both — this separation is what keeps the shopping list honest.

- Rule: Shopping list generator reads only from history (never waste_log), pre-checks rows derived from repeat purchases, and de-duplicates by a normalised item name (lowercase, trimmed, singular form) so 'Milk' and 'milk ' don't create two rows.

- Task: Export uses jsPDF or html2canvas — pick one early since they have different DOM-capture tradeoffs (html2canvas renders exactly what's on screen; jsPDF needs manual layout).

## 7.3 Backend/Database & Integration (Arham)

- Task: Own the inventory collection writes — this is what Anurag's onSubmitItem handoff and Kriti's recalculation job both depend on, so lock the schema early and share it in this doc's Section 5.

- Task: Auth middleware for any custom REST/GraphQL endpoints should verify the Firebase ID token server-side (admin.auth().verifyIdToken()) rather than trusting a client-sent uid.

- Task: Deployment target (Render/Railway/AWS) needs the same .env values as local dev, plus CORS configured for the deployed frontend domain.

# 8. Coding Conventions

- Component styling uses plain inline style objects (see ManualEntryForm.jsx, Login.jsx) rather than a CSS framework — stay consistent unless the team agrees to switch.

- Every write path funnels through a validation function before touching Firestore (see utils/validation.js) — follow the same pattern for history/waste/shopping-list writes.

- Commit messages describe what changed and why in one line, e.g. "Fix nested git folders and upload full project structure" — keep that habit.

# 9. Git Workflow

- Branch off main per feature: git checkout -b feature/alert-engine.

- Before your first push, double-check you don't have a stray .git folder inside your new files (see Section 2.2).

- Open a PR into main rather than pushing directly once more than one person is active in the repo — avoids the fetch-first rejection issues seen during initial setup.

# 10. Getting Help

| Area | Ask |
| --- | --- |
| Firebase access, deployment, schema | Arham Shah |
| Auth, session, item-entry contracts | Anurag Kumar |
| Alert bands, WhatsApp integration | Kriti Singh |
| History/Waste/Shopping list logic | Angel Jaiswal |